|  |  |  |  |
| --- | --- | --- | --- |
|  | **Amine** | **Kirill** | **Konstantin** |
| **July 12** |  |  | Worked on the homepage and contact page mockup creation. |
| **July 14** | Worked on the structure of the project by setting up the Controllers, Views and index.php (including the routing).  Some existing files were modified to make them compatible with the updated structure.  Began working on login.html. |  |  |
| **July 15** |  |  | Worked on the homepage and contact page html creation. |
| **July 16** | Worked on the HTML and CSS of the login and signup pages. |  | Corrected some issues on the homepage and contact page. |
| **July 17** | Completed the HTML and CSS of the login and signup pages. |  | Corrected some issues on the styles css to work with html. |
| **July 18** | Setup the database.  Worked on the signup controller and model: the user can now sign up and create a new account. |  | Restored the Fat-Free framework and composer after a crash. Worked on restoring/creating database fsd12\_group4 on phpMyadmin on PC. |
| **July 19** | Completed the signup feature. Now:  - the user does not have to rewrite every single input if the form is not submitted  - we check if there is a pre-existing user with the same email address |  | [Updated index.html for Sign up option](http://1) and contactus and complete work to access to fsd12\_group4 database. |
| **July 20** |  |  |  |
| **July 21** | Completed the login feature. The user can now log in if he enters valid email and password (that match a row in the database)  Changed the styling of the error messages. |  |  |
| **July 22** | Worked on the account feature:  - Connected the account page to the database. If the id in the URL is valid, the page will display the user’s account credentials.  - The user has now the possibility to change the credentials of his account, and the database is updated accordingly.  One remaining issue: when the email is not valid, the button "save changes" does not behave like expected. |  | Made some html validations such as account.html. Tested the access of created users to the database. |
| **July 23** |  |  |  |